## Slide 1: Scrum-Agile Approach
How the Scrum-Agile Approach Works and How It Stacks Up!
The Building Blocks of a Better Development Lifecycle
By Justin Phillips
Notes: Hello, and welcome to my presentation on the Scrum-Agile approach. This is a presentation about how Scrum-Agile works, and how it stacks up in a live development environment.

## Slide 2: What is Scrum-Agile?
Scrum:
Agile-based framework
Time management and roles
Agile:
Software development approach
Iterative sprint-based development process
Scrum-Agile places emphasis on:
Flexibility
  Self-organizing teams
  Flexible priorities
Collaboration
  Team roles
  Communication
Iterative progress
  Flexibility
  Short development ‘sprints’
Sprint planning
Sprint review
Sprint retrospective
Sprint execution
(Coursera, 2023)
Notes: Scrum-Agile is a software development life cycle approach. It is based around the idea of the Sprint, an iterative development cycle where a singular goal is defined along with smaller goals along the way. Throughout the course of one or two weeks, the Sprint remains the focus of the Scrum Team, producing a tangible, functional result by the end of the time box.

## Slide 3: Roles of Agile
Scrum Master
Facilitates Scrum events
Resolves problems impeding progress
Ensures Scrum adherence
Product Owner
Represents the stakeholders
Prioritized features
Ensures value delivery
Tester
Develops test processes
Develops test criteria
Gives feedback to the developer
Developer
Develops user experiences
Fulfills expectations from the user stories
Accomplishes the backlog
(Rehkopf, n.d.)
(West, 2019)
Notes: These are the roles the Scrum framework for Agile clearly defines, and their responsibilities. Each Scrum team member must communicate and collaborate to ensure the smooth flow of development and maintain adherence to the Scrum-Agile methodology. It may already be self-evident how these roles will interact. Fundamentally, the Product Owner learns the interests of the stakeholders and end users and their needs. The Scrum Master organizes the Scrum process and removes impediments towards development. The Developer takes action on user stories, and the Tester uses user stories to develop actionable tests and success criteria for the Developer’s output. The Developer takes the feedback of the Tester and refines their work, and the Product Owner verifies the work fulfills the mission, and seeks feedback from the stakeholders.

## Slide 4: The Software Development Lifecycle and Agile
Plan!
  Collaborate with the stakeholders
  Set the goals
  Identify the risks
  Define the requirements
Implement!
  Gather user stories
  Develop in accordance with them
Test!
  Occurs in conjunction with the development process
  Criteria defined by the user stories
  Defects, issues, and flaws reported for tracking
User story created
User story prioritized
User story developed
User story tested
Merged branch
Gather Feedback!
  Before deployment, gain insight
  Run the polished prerelease by the Product Owner
Deploy!
  Send the iteration to the product
  Release it to market
Maintain!
  Keep the production environment alive
  Implement new features and fix bugs as the need arises
(Coursera, 2023)
Notes: This is the software development lifecycle under the Scrum-Agile guidelines. In our development in the SNHU Travel project, we utilized tools such as a Daily Scrum meeting, a 15-minute standup where we talked about our goals for the day, our progress yesterday, and what happens next. We also used user stories to track user needs and turn them into actional plans and development goals. Our process is to plan, implement, test, gather feedback, then deploy and maintain. This is the process inside each sprint cycle.

## Slide 5: What is Waterfall?
Planning requirements
  Follows a well-planned roadmap
  Based on phases of development
  Aims towards a ‘bigger picture’ of the functionality
Designing solutions
  Pre-emptive planning
  Design decisions are plotted out towards the bigger picture
Implementing the software
  Programming the software, usually working steadily towards a release goal
Testing the software
  Debugging, testing the requirements, quality assurance
Release and maintenance
Information sourced from
Adobe Communications
Notes: Waterfall is a software development cycle that benefits from a higher level of predictability. It’s a structured approach where each phase is fully completed before moving forward.
Adobe communications

## Slide 6
Agile
Iterative and flexible
Needs develop alongside functionality
  The reverse is also true
Rapid adaptability
  Needs-adjustments
  Feedback
Self-organizing teams
Focus on collaboration
  Communicating goals and the break-down of tasks
  Feedback gathered during development
Ideal for live projects
Waterfall
Linear and sequential
Requirements and scope predicted in advance
  Limited flexibility
  Landmarks in development
Shared goals and centralized resources
  All working towards one goal
  Not self-organizing
Not as proficient in collaboration
  Less communication
  Feedback before release limited
Not ideal for live projects
vs
(Bottorff, 2022)
Insight by Scrum Alliance, resources.scrumaliance.org (Choosing…, n.d.)
Notes: Waterfall is the other prominent design philosophy driving software development life cycle. What we see here is a comparison between the two of them. Waterfall is sequential, has limited adaptability, and reserves feedback for after the development process. SNHU Travel’s website is a live service, meaning bug fixes and feature updates are time sensitive. Customers have specific needs that need to be met adaptively on our site.
Which development process is right for our project? Side-by-side, I think Agile is the definitive choice for the product structure.
Choosing the Right Product Management Method: Scrum or Waterfall? (n.d.). Resources.scrumalliance.org. https://resources.scrumalliance.org/Article/scrum-vs-waterfall

## Slide 7
Choosing the Right Product Management Method: Scrum or Waterfall? (n.d.). Resources.scrumalliance.org. https://resources.scrumalliance.org/Article/scrum-vs-waterfall
‌
‌Coursera. (2023, November 29). What Is the Software Development Life Cycle? SDLC Explained. Coursera. https://www.coursera.org/articles/software-development-life-cycle
Hoory, L., & Bottorff, C. (2022, August 10). Agile vs. Waterfall: Which Project Management Methodology Should I Use? Forbes Advisor. https://www.forbes.com/advisor/business/agile-vs-waterfall-methodology/
Rehkopf, M. (n.d.). What is a Scrum Master? | Atlassian. Atlassian. Retrieved February 23, 2024, from https://www.atlassian.com/agile/scrum/scrum-master
Team, A. C. (n.d.). Waterfall methodology: Project management | Adobe Workfront. business.adobe.com. https://business.adobe.com/blog/basics/waterfall
West, D. (2019). Agile Scrum Roles | Atlassian. Atlassian. https://www.atlassian.com/agile/scrum/roles
Works Cited
Notes: Throughout the presentation, these works were used to research portions of how Scrum-Agile benefits us, and what it could bring to the table.
Thank you all.
West, D. (2019). Agile Scrum Roles | Atlassian. Atlassian. https://www.atlassian.com/agile/scrum/roles
‌